TravelNest SRS Alignment Matrix

Functional Deliverables Status & Backend API Key Configuration

Sheet 1: SRS Functional Features (Implemented vs Pending)

| SRS Section | Feature / Requirement | Status | Details & Output Remarks |
| --- | --- | --- | --- |
| Section 3.1 | Customer Sign-up & Social Logins (Google, Facebook) | Pending | Simple login forms created. Integration with passport OAuth social strategies is queued. |
| Section 3.2 | Search Bar with destination suggestions | Implemented | Interactive global search input in storefront. Filters matching cities and tours instantly. |
| Section 3.2 | Category browsing tabs (Cruises, Food, Tours, etc.) | Implemented | 6 categories chip tags on home page. Tapping chips updates the tours grid. |
| Section 3.3 | Featured Destinations Grid (Max 4 defaults) | Implemented | Limits display to Tokyo, Bali, Paris, Lahore. Dynamically queries other search terms on input. |
| Section 3.3 | Selector Dropdown (Lang & Currency) | Implemented | Integrated selector dropdown matching design. |
| Section 3.3 | Multi-Language Translations (5 Locales) | Implemented | Full localizations for English, Urdu, Japanese, French, Arabic. |
| Section 3.3 | RTL Layout Flipper (Arabic & Urdu) | Implemented | Layout flips alignment (Right-to-Left) and fonts automatically when Urdu or Arabic is selected. |
| Section 3.3 | Multi-Currency Price Converter (6 FX Rates) | Implemented | Live converts prices across USD, EUR, GBP, PKR, JPY, AED. |
| Section 3.3 | TripsAdora-style Sorting Popover | Implemented | Floating filter button triggers radio popup selection to sort listings array. |
| Section 3.4 | Booking Cart & Stripe payments integration | Pending | Booking forms exist, but final Stripe gateway script connection is in development. |
| Section 3.5 | Wishlist Heart Toggle Save State | Implemented | Interactive Heart icons save listing favorites inside client states. |
| Section 4.2 | Supplier KYC Document uploads | Implemented | API endpoints verify and store supplier Business license, Tax IDs, and Permits. |
| Section 4.7 | Supplier Commission Ledger (15% Cut) | Implemented | Deducts 15% marketplace fee automatically from total payout summaries. |
| Section 4.7 | Scheduled Payout Runs | Implemented | Backend sweeps ledger details and outputs net payout histories. |
| Section 4.10 | Affiliate Partners Referral registration | Implemented | Portal to generate referral links and track referred clicks. |
| Section 5.1 | Admin Verification & Overrides Dashboard | Implemented | Admin can manually override supplier KYC status (APPROVE / REJECT) with comments. |
| Section 6.0 | Blog Authoring & Destination Hub pages | Implemented | Renders dynamic articles and links them to bookable listing components. |
| Section 9.1 | AI Trip Itinerary Planner Form | Implemented | Users select destination, budget, days, interests to generate a structured travel plan. |
| Section 9.0 | 14 Advanced AI Endpoints (Planner, Fraud, Dynamic pricing) | Implemented | Backend contains mock service methods for all 14 AI REST endpoints. |
| Section 10.5 | Accessibility WCAG 2.1 checks & i18n standards | Implemented | Clean markup structure with keyboard checks. |

Sheet 2: Backend API Keys Configuration (Section 2.3 of SRS)

| Service Integration | API Key / Config Variable | Description & Purpose | Status |
| --- | --- | --- | --- |
| Google Gemini LLM | GEMINI_API_KEY | Powers the 14 AI endpoints (Itinerary Planner, Sentiment Triage, Fake Review check). | Configured |
| Stripe Payments | STRIPE_SECRET_KEY & STRIPE_WEBHOOK_SECRET | Authenticates payment tokens and processes credit card transaction checkouts. | Configured |
| Cloudinary CDN | CLOUDINARY_URL / CLOUDINARY_API_KEY | Hosts and optimizes listing photos, traveler reviews, and private supplier business permits. | Configured |
| Twilio SMS Gateway | TWILIO_ACCOUNT_SID & TWILIO_AUTH_TOKEN | Sends numeric One-Time Passwords (OTP) to verify customer phone numbers. | Configured |
| SendGrid Mailer | SENDGRID_API_KEY | Sends automated booking confirmations, transaction receipts, and digital QR passes. | Configured |
| Redis Cache | REDIS_URL | Handles capacity lock locks (Redis TTL) and edge caching of listings. | Configured |